Multi-Predict Implementation Plan

This document outlines the step-by-step plan to build Multi-Predict, a multi-disease prediction platform using the MERN stack and integrated ML models.

Phase 1: Project Initialization & Environment Setup

Step 1.1: Directory Structure & Git Init

- Action: Create the root directory Multi-Predict.

- Action: Initialize a git repository.

- Action: Create subdirectories: Backend, Frontend, ML, Medical Reports, Screenshots.

- Action: Create a root

README.md and

.gitignore.

Step 1.2: Backend Initialization

- Action: Navigate to Backend folder.

- Action: Run npm init -y.

- Action: Install core dependencies: express, mongoose, cors, dotenv, multer, pdf-lib, jsonwebtoken, bcryptjs, cookie-parser.

- Action: Install dev dependencies: nodemon.

- Action: Create basic Express server in

src/app.js and entry point

src/index.js.

- Action: Configure MongoDB connection in

src/db/index.js.

Step 1.3: Frontend Initialization

- Action: Navigate to Frontend folder.

- Action: Create React app using Vite: npm create vite@latest . -- --template react.

- Action: Install dependencies: react-router-dom, axios, react-toastify.

- Action: Setup Vanilla CSS in App.css.

- Action: Clean up default boilerplate.

Step 1.4: Phase 1 Verification

IMPORTANT

Goal: Ensure the foundation is solid before writing logic.

- Test: Run npm start (or npm run dev) in Backend and ensure it listens on the port.

- Test: Run npm run dev in Frontend and ensure the standard Vite + React page loads in a browser.

- Test: Verify MongoDB connection logs a success message.

Phase 2: Machine Learning Models Preparation

Step 2.1: Python Environment Setup

- Action: Create a virtual environment in ML/.

- Action: Install libraries: pandas, numpy, scikit-learn, tensorflow (or keras), opencv-python, pillow.

Step 2.1b: Data Ingestion (Manual)

- User Action: Download datasets from Kaggle/UCI.

- User Action: Place CSVs/Images into ML/datasets/.

  - heart.csv

  - diabetes.csv

  - breast_data.csv

  - lung_images/

Step 2.2: Model Training & Export (Real Data)

- Sub-step: Train & export Heart Disease model (Logistic Regression -> heart_model.pkl) using heart.csv.

- Sub-step: Train & export Diabetes model (SVM -> diabetes_model.pkl) using diabetes.csv.

- Sub-step: Train & export Breast Cancer model (CNN -> breast_cancer_model.h5) using breast_data.csv (or images if applicable).

- Sub-step: Train & export Lung Cancer model (InceptionResNet -> lung_cancer_model.h5) using lung_images/.

Step 2.3: Inference Scripts

- Action: Write

predict_heart.py (handles JSON args).

- Action: Write

predict_diabetes.py (handles JSON args).

- Action: Write

predict_cancer.py (handles image paths).

Step 2.4: Phase 2 Verification

- Test: Run training scripts and ensure high accuracy.

- Test: Manually run python predict_heart.py <sample_args> and verify it outputs a valid JSON result.

- Test: Manually run python predict_cancer.py <sample_image> and verify it loads the model and outputs a prediction.

- Check: Ensure all model files exist and are loadable.

Phase 3: Backend Development

Step 3.1: User Authentication

- Action: Define User schema (src/models/user.model.js).

- Action: Implement auth.controller.js (register, login, logout, getMe).

- Action: Implement auth.middleware.js (JWT verification).

- Action: Setup auth.routes.js.

Step 3.2: Child Process Utility

- Action: Create src/utils/runPythonModel.js using child_process.spawn.

Step 3.3: Prediction Logic & Routes

- Action: Configure multer for image uploads (src/middlewares/multer.middleware.js).

- Action: Create prediction.controller.js.

  - Implement predictHeart and predictDiabetes (Text/Form).

  - Implement predictBreast and predictLung (Image).

- Action: Implement prediction.routes.js.

Step 3.4: Prescription Parsing and Report Generation

- Action: Implement basic regex logic for prescription text parsing in controller.

- Action: Create src/utils/generateReport.js using pdf-lib.

- Action: Add route to generate/download PDF.

Step 3.5: Phase 3 Verification

- Test: Register/Login via Postman.

- Test: POST to /api/predict/heart with dummy data; verify Python response.

- Test: POST image to /api/predict/breast; verify upload and response.

- Test: Request PDF download and check file integrity.

Phase 4: Frontend Development

Step 4.1: UI Architecture & Auth

- Action: Setup AuthContext.jsx.

- Action: Create ProtectedRoutes.jsx.

- Action: Setup React Router in

App.jsx.

Step 4.2: Core Components & Pages

- Action: Build Navbar and Layout.

- Action: Build Login and Signup pages.

- Action: Build Dashboard/Home page.

Step 4.3: Prediction Forms & Views

- Action: Build Heart Disease Input Form.

- Action: Build Diabetes Input Form.

- Action: Build Breast/Lung Cancer Image Upload Views.

- Action: Build Prediction Result Modal/Page with "Download PDF" button.

Step 4.4: Phase 4 Verification

- Test: Sign up and Login from UI.

- Test: Navigate to protected routes.

- Test: Submit forms and verify validation logic.

- Test: Upload images and verify UI feedback.

Phase 5: Integration & Verification

Step 5.1: Concurrently & Proxy Setup

- Action: Configure concurrently to run both servers.

- Action: Setup API proxy in Vite config if needed, or allow CORS on backend.

Step 5.2: End-to-End Testing & Polish

- Action: Perform full user flow: Signup -> Predict -> Download Report.

- Action: Style cleanup using CSS (Figma-inspired).

- Action: Add react-toastify notifications.

Step 5.3: Phase 5 Verification

- Test: Run full suite of manual tests across all diseases.

- Test: Check separate terminal logs for errors.

Phase 6: Finalization

Step 6.1: Documentation & Cleanup

- Action: Write

README.md.

- Action: Remove temporary logs and artifacts.

Step 6.2: Phase 6 Verification

- Final Check: Ensure application meets all user requirements and design aesthetic.